IT Company CRM

Complete Project Notes & Scope of Work

MERN Stack — Full-Stack Web Application

Version 1.0  |  March 2026

# 1. Project Overview

| Project Name | IT Company CRM — Internal Business Management System |
| --- | --- |
| Tech Stack | MERN — MongoDB, Express.js, React.js, Node.js |
| Target Users | Admin, Managers, Employees, Clients (portal) |
| Build Duration | 4 – 6 months (small team of 2–3 developers) |
| Deployment | Docker + NGINX + PM2 ¦ AWS / DigitalOcean |

This CRM is built specifically for IT service companies to manage their complete business operations — from acquiring leads and managing client projects, to tracking employee attendance via face recognition, generating invoices, and producing business reports — all in a single unified platform.

# 2. Tech Stack

## Frontend

| Framework | React.js 18 with Vite |
| --- | --- |
| State Management | Redux Toolkit + React Query (TanStack) |
| Styling | Tailwind CSS + shadcn/ui component library |
| Face Attendance | face-api.js (TensorFlow.js) — runs in browser, no Python needed |
| Charts | Recharts / Chart.js |
| PDF Client | jsPDF + html2canvas |
| HTTP Client | Axios with interceptors |

## Backend

| Runtime | Node.js 20 LTS |
| --- | --- |
| Framework | Express.js |
| Database | MongoDB 7 with Mongoose ODM |
| Authentication | JWT (access token 15min) + Refresh Token (7 days) + bcrypt |
| File Storage | AWS S3 or Cloudinary (documents, avatars, contracts) |
| Email Service | Nodemailer + SendGrid / AWS SES |
| Real-time | Socket.io — internal chat, notifications |
| PDF Generation | Puppeteer or pdfkit (server-side invoices, reports) |
| Validation | Joi / Zod |
| Security | Helmet, CORS, express-rate-limit, mongo-sanitize |

## DevOps & Tools

| Containerisation | Docker + Docker Compose |
| --- | --- |
| Web Server | NGINX (reverse proxy + SSL termination) |
| Process Manager | PM2 |
| Version Control | Git + GitHub / GitLab |
| CI/CD | GitHub Actions |
| Environment | .env files — separate for dev / staging / production |

# 3. Modules & Scope of Work

The CRM is divided into 19 modules. Each module is a self-contained feature area with its own React pages, Express routes, Mongoose models, and business logic.

Module 1 — Auth & User Management

### What it does

- Login / Logout — JWT-based, with access + refresh token rotation

- Role-Based Access Control (RBAC) — Admin, Manager, Employee, Client — each has different page and API access

- Password Reset — OTP sent via email, expires in 10 minutes

- Profile Management — Name, photo, phone, address, change password

- Activity Logs — Track who did what and when across the system

- Two-Factor Auth (optional) — Email OTP on login for admin accounts

### User roles at a glance

| Role | Access Level |
| --- | --- |
| Admin | Full access to all modules, settings, all employee data |
| Manager | Access to their team's projects, tasks, attendance, reports |
| Employee | Own profile, own tasks, own attendance, leave requests |
| Client | Client portal — view projects, invoices, raise tickets only |

Module 2 — Employee Registration & HR

### Employee Registration Flow

- Admin creates the employee account — fills name, email, department, designation, reporting manager, joining date

- System auto-generates Employee ID (e.g. EMP-2026-001)

- Welcome email sent automatically with temporary password + login link

- Employee logs in for the first time — forced to change password

- Employee completes their profile — phone, address, emergency contact, bank details, profile photo

- Employee uploads documents — Aadhaar, PAN, offer letter, experience certificates

- Admin reviews and activates the account

- Face enrolment step triggered (see Module 3)

### HR Features

- Employee Directory — Searchable list with filters by department, designation, status

- Department Management — Create departments, assign managers, organise hierarchy

- Leave Management — Apply for leave, manager approval workflow, leave balance tracker, auto-sync with attendance

- Leave Types — Casual Leave, Sick Leave, Earned Leave, Maternity/Paternity, Unpaid Leave — configurable per company policy

- Holiday Calendar — Admin sets public and company holidays — auto-excluded from working days

- Payroll Summary — Days worked, LOP (loss of pay) deduction, salary calculation — export to Excel

- Onboarding Checklist — Task list for new joiners — admin tracks completion

- Resignation & Offboarding — Notice period tracking, exit checklist, account deactivation

- Document Vault — Store and manage all employee documents securely

Module 3 — Face Attendance System

### How it works — Technology

Face attendance runs entirely in the browser using face-api.js (built on TensorFlow.js). No external hardware, no Python backend needed. The camera is accessed via the browser's native media API.

### Three models loaded by face-api.js

| Model | Purpose |
| --- | --- |
| ssdMobilenetv1 | Detects faces in the live camera frame |
| faceLandmark68Net | Finds 68 facial landmark points (eyes, nose, jaw, etc.) |
| faceRecognitionNet | Extracts a 128-dimensional descriptor vector from the face |

### Phase 1 — Face Enrolment (one-time per employee)

- Employee opens the Face Enrolment page after first login

- Webcam activates — live feed shown in the browser

- System checks quality — face centred, good lighting, not blurry, eyes open

- Liveness check — employee is asked to blink or slightly turn their head (prevents photo spoofing)

- face-api.js captures 5–10 frames and extracts 128-dimensional descriptor vectors

- Average descriptor is computed across frames for accuracy

- Descriptor vector saved in MongoDB against the employee record

- Admin can see enrolment status on the employee profile — Not Enrolled / Enrolled

- Re-enrolment can be triggered by admin if face changes (e.g. after long leave, new glasses)

### Phase 2 — Daily Check-In / Check-Out

- Employee opens /attendance page in the CRM

- Camera auto-starts — real-time face detection overlay shows a bounding box

- Employee clicks Check-In or Check-Out button (or it auto-triggers when face is detected confidently)

- Live descriptor is extracted and sent to the backend API

- Backend loads all enrolled descriptors and computes Euclidean distance

- Match threshold: distance < 0.5 = match confirmed

- On match — timestamp, status, match confidence score, IP address logged

- On fail — error shown, up to 3 retries, then admin is notified

- Geo-location optionally captured (for remote or hybrid employees)

### Attendance Records & Admin Panel

- Daily Grid View — All employees in rows, time columns — check-in, check-out, total hours, status

- Status Flags — Present, Absent, Late, Half-Day, On Leave — auto-calculated

- Late Flag — Auto-triggered if check-in is after configured office start time (e.g. 9:30 AM)

- Missing Check-out Flag — Auto-triggered at end of day if check-out not recorded

- Manual Override — Admin can correct attendance with a reason note and audit trail

- Leave Sync — Approved leave auto-marks that day as On Leave — no manual entry needed

- Monthly Summary — Days present, absent, late count, total hours per employee

- Payroll Export — Days worked and LOP data exported CSV / Excel for payroll processing

### MongoDB Schema — Key Fields

// Employee collection (face fields added) faceDescriptor: [Array of 128 floats] // stored on enrolment faceEnrolled: Boolean faceEnrolledAt: Date // Attendance collection { employeeId: ObjectId (ref: Employee), date: Date, checkIn: Date (timestamp), checkOut: Date (timestamp), totalHours: Number, status: String (Present ¦ Absent ¦ Late ¦ Half-Day ¦ Leave), matchConfidence: Number (0 – 1), markedBy: String (face ¦ manual), location: { lat: Number, lng: Number }, ip: String, note: String, // for manual overrides createdAt: Date }

### Important Considerations

- Security — Face descriptor vectors cannot be reversed back to a photo — safer than storing images. Encrypt at rest.

- Privacy / Legal — Get written consent during onboarding. Mandatory under India's DPDP Act 2023 and IT Act.

- Fallback — Always keep a manual attendance option for camera failures, poor lighting, or accessibility needs.

- Spoofing Prevention — Liveness check (blink / head turn) prevents static photo attacks.

- Performance — face-api.js models are loaded once and cached in browser — subsequent requests are fast (< 200ms).

Module 4 — Dashboard

- Summary Cards — Total revenue this month, open leads, active projects, pending tasks, overdue invoices

- Sales Funnel Chart — Leads by stage — New, Contacted, Qualified, Proposal Sent, Won, Lost

- Monthly Revenue Chart — Bar chart — invoiced vs collected per month

- Project Status Chart — Pie — Planning / In Progress / Review / Completed / On Hold

- Recent Activity Feed — Timeline of last 20 actions across modules

- My Tasks Widget — Employee's own tasks due today or overdue

- Attendance Summary — Admin/manager sees today's present / absent / not-yet-marked count

- Quick Actions — Shortcut buttons — Add Lead, Create Task, Mark Attendance, Create Invoice

Module 5 — Lead Management

- Lead Capture — Manual entry or embeddable web form for website enquiries

- Lead Sources — Website, referral, cold call, LinkedIn, email campaign, event — trackable

- Pipeline View — Kanban board — New → Contacted → Qualified → Proposal Sent → Won / Lost

- Lead Details — Company, contact person, phone, email, service interest, estimated value, notes

- Activity Log — Log calls, emails, meetings against each lead

- Follow-up Reminders — Set a follow-up date — system reminds via notification and email

- Lead Assignment — Assign leads to sales team members

- Convert to Client — One-click convert — auto-creates client profile, links history

- Import / Export — CSV import for bulk leads, export for reporting

- Lost Reason Tracking — When marked Lost — record reason for analysis

Module 6 — Client Management

- Client Profile — Company name, industry, size, GST number, address, website, logo

- Multiple Contacts — Each client can have multiple POCs — primary, billing, technical contacts

- Linked Data — All projects, invoices, contracts, tickets, and communications linked to the client

- Client Portal Login — Client gets a separate login — read-only view of their projects, invoices, tickets

- Communication History — All emails, calls, meetings logged in one timeline

- Document Vault — Store client-specific documents — NDA, agreements, proposals

- Tags — Label clients — VIP, Government, Startup, On-Hold etc.

- Inactive/Archive — Archive clients without deleting — preserves all linked history

Module 7 — Project Management

- Create Project — Link to client, set start date, end date, budget, project manager, team members

- Phases / Milestones — Break project into phases with individual deadlines and deliverables

- Status Workflow — Planning → In Progress → In Review → Completed → On Hold

- Timeline View — Gantt-style bar chart showing project phases and milestones

- Budget Tracking — Estimated budget vs actual spend — alert when nearing limit

- Team Assignment — Add/remove team members, set roles within the project

- Files & Documents — Upload project files — accessible to assigned team members and client

- Project Notes — Internal notes visible only to team; client notes visible in portal

- Project Completion Report — Auto-generated summary on completion — hours, cost, milestones met

Module 8 — Task Management

- Task Creation — Title, description, assigned to, due date, priority, project link

- Priority Levels — Low, Medium, High, Critical — with visual colour coding

- Views — Kanban board (by status), list view (sortable/filterable), calendar view (by due date)

- Status Workflow — To Do → In Progress → In Review → Done

- Sub-tasks — Break a task into smaller checklist items

- Comments & Mentions — Team discussion on tasks with @mentions

- Attachments — Upload files, screenshots, design assets

- Time Log — Log time spent on each task — feeds into timesheets

- Recurring Tasks — Set tasks to repeat daily, weekly, monthly

- Dependencies — Mark task B as blocked by task A

Module 9 — Time Tracking

- Manual Log — Employee enters hours worked on a task — date, hours, description

- Timer — Start/stop timer on a task — auto-calculates hours on stop

- Timesheet View — Weekly grid — all tasks with hours per day, total per week

- Billable vs Non-billable — Tag entries as billable (charged to client) or non-billable (internal)

- Manager Approval — Manager reviews and approves weekly timesheets

- Billable Hours Export — Export billable hours by client/project — feeds into invoice generation

- Utilisation Report — Percentage of working hours that are billable — per employee, per team

Module 10 — Proposals & Quotes

- Quote Builder — Add line items — service name, quantity, unit price, tax, discount

- Templates — Save reusable quote templates for common service packages

- PDF Generation — Generate professional branded PDF with company logo and letterhead

- Send to Client — Email quote directly from CRM — client gets a link to view online

- Client View Page — Branded public page where client can view the quote (no login needed)

- E-signature — Client can digitally accept the quote — records timestamp + IP

- Status Tracking — Draft → Sent → Viewed → Accepted / Rejected / Expired

- Expiry Date — Quotes auto-expire after set days — client reminded before expiry

- Convert to Invoice — One-click convert accepted quote to invoice

Module 11 — Invoices & Payments

- Invoice Generation — From accepted quote, from project billing hours, or manual creation

- Line Items — Services, hours, materials — with tax, discount, subtotal, total

- GST Support — CGST, SGST, IGST breakdown — configurable per client (intra / inter state)

- PDF Invoice — Branded invoice PDF — auto-attached when emailed to client

- Payment Gateway — Integrated Razorpay / Stripe — client pays online from invoice link

- Partial Payments — Record partial payments — outstanding balance tracked

- Payment Reminders — Auto email on due date and overdue — configurable reminder schedule

- Status — Draft → Sent → Partially Paid → Paid → Overdue → Cancelled

- Credit Notes — Issue credit notes for refunds or adjustments

- Recurring Invoices — Auto-generate monthly / quarterly invoices for retainer clients

Module 12 — Contract Management

- Templates — Create reusable contract templates — NDA, Service Agreement, MSA, SLA

- Generate Contract — Auto-fill client details into template from client/project data

- Version History — Every edit saved as a new version — compare and rollback

- Digital Signature — Both parties sign digitally — client signs from email link without login

- Expiry Alerts — Notify admin and client before contract expiry — configurable days in advance

- Status — Draft → Sent for Signature → Signed → Active → Expired / Terminated

- Linked to Client — All contracts visible on the client profile page

Module 13 — Support Tickets

- Ticket Creation — Client raises from portal; internal team can raise on behalf of client

- Categories — Bug Report, Feature Request, General Support, Billing Query, Other

- Priority & SLA — Low / Medium / High / Critical — each maps to an SLA response time

- Assignment — Assign to team member or department — auto-assign by category (optional)

- Status Workflow — Open → In Progress → Pending Client → Resolved → Closed

- Internal Notes — Team discussion on the ticket — not visible to client

- Client Replies — Client and team exchange messages — email notifications on each reply

- SLA Breach Alert — Notify manager if a ticket is not responded to within SLA time

- Rating — Client rates support after resolution — satisfaction score tracked

- Reports — Open ticket count, avg resolution time, SLA breach rate, team performance

Module 14 — Communication Hub

- Internal Chat — Real-time team messaging via Socket.io — channels by project/department + direct messages

- Email Log — All emails sent from CRM (invoices, quotes, proposals) logged with open tracking

- Call Log — Manual entry — date, client/lead, duration, outcome, follow-up

- Meeting Log — Record meetings with agenda, attendees, notes, next steps

- Scheduled Follow-ups — Set reminders — in-app notification + email at the scheduled time

- Email Composer — Send emails directly from CRM with templates — to client, lead, or employee

Module 15 — Reports & Analytics

| Report | What it shows |
| --- | --- |
| Sales Report | Lead count by stage, conversion rate, revenue by period, lost reasons |
| Project Report | Completion rate, overdue projects, budget vs actual, team utilisation |
| Finance Report | Total invoiced, total collected, outstanding, overdue aging |
| Attendance Report | Present/absent rates, late count, leave usage per employee or team |
| Employee Report | Hours logged, billable vs non-billable, utilisation rate |
| Support Report | Ticket volume, avg resolution time, SLA breach rate, CSAT score |

- Date Filters — Filter any report by custom date range, month, quarter, year

- Export — Download any report as PDF or CSV

- Scheduled Reports — Auto-email reports to admin weekly or monthly

Module 16 — Document Management

- Folders — Organised folder structure — per client, per project, per employee, company-wide

- Upload — Drag-and-drop upload — PDFs, Word docs, images, spreadsheets

- Version Control — Each file can have multiple versions — download any version

- Share Links — Generate a time-limited shareable link — no login needed for recipient

- Permissions — Set who can view, download, or delete each file or folder

- Preview — In-browser preview for PDFs and images

Module 17 — Notifications

- In-app Bell — Notification centre — unread count badge, mark as read, notification history

- Email Notifications — Task assigned, invoice due, ticket updated, leave approved, attendance flag

- Real-time — Socket.io pushes instant notifications without page refresh

- Push Notifications — Optional — Firebase Cloud Messaging for mobile browsers

- Preferences — Each user controls which notifications they receive and how

Module 18 — Settings & Configuration

- Company Profile — Name, logo, address, GST number, bank details — used in invoices and emails

- Branding — Upload logo, set primary colour — reflected in client-facing documents

- Email SMTP — Configure company email server for sending all CRM emails

- Office Timings — Set work start time, work end time — used for late flag in attendance

- Leave Policy — Configure leave types and annual quota per role or designation

- Custom Fields — Add extra fields to leads, clients, or projects without code changes

- Webhook Support — Send event data to external tools (Slack, Zapier, custom integrations)

- API Keys — Generate API keys for third-party integrations

- Audit Logs — Full system audit trail — who changed what, when, with before/after values

- Roles & Permissions — Fine-grained control — enable/disable specific features per role

Module 19 — Client Portal

The client portal is a separate, limited-access view within the same app for external clients.

- Separate Login — Client logs in with their own credentials — sees only their own data

- Project Status — View active and completed projects — milestones, status, team (no internal notes)

- Invoices — View, download, and pay invoices online via payment gateway

- Proposals — View and digitally accept or reject proposals

- Contracts — View and digitally sign contracts

- Support Tickets — Raise new tickets, reply to ongoing tickets, view history

- Documents — Access files shared by the team

# 4. Project Folder Structure

crm-project/ ├── client/ # React frontend │ ├── public/ │ │ └── models/ # face-api.js model files (served statically) │ └── src/ │ ├── assets/ │ ├── components/ # Reusable UI components │ ├── features/ # Redux slices per module │ │ ├── auth/ │ │ ├── leads/ │ │ ├── clients/ │ │ ├── projects/ │ │ ├── tasks/ │ │ ├── attendance/ │ │ ├── hr/ │ │ ├── invoices/ │ │ ├── tickets/ │ │ └── reports/ │ ├── hooks/ # Custom React hooks │ ├── layouts/ # App shell, sidebar, navbar │ ├── pages/ # One folder per module │ ├── services/ # Axios API calls │ ├── store/ # Redux store setup │ └── utils/ │ ├── server/ # Express backend │ ├── config/ # DB, email, S3 config │ ├── controllers/ # Route handlers per module │ ├── middlewares/ # Auth, role check, error handler │ ├── models/ # Mongoose schemas │ ├── routes/ # Express routers per module │ ├── services/ # Business logic, email, PDF gen │ ├── sockets/ # Socket.io event handlers │ ├── utils/ │ └── server.js │ ├── .env.example ├── docker-compose.yml └── README.md

# 5. Key API Routes

| Method + Endpoint | Description |
| --- | --- |
| POST /api/auth/login | Login — returns access + refresh tokens |
| POST /api/auth/refresh | Refresh access token using refresh token |
| POST /api/auth/forgot-password | Send OTP to email for password reset |
| GET /api/employees | List all employees (admin/manager) |
| POST /api/employees | Create new employee account |
| POST /api/employees/:id/enrol-face | Save face descriptor vector to employee record |
| POST /api/attendance/check-in | Match live descriptor → log check-in |
| POST /api/attendance/check-out | Match live descriptor → log check-out |
| GET /api/attendance?date=&employeeId= | Get attendance records with filters |
| PUT /api/attendance/:id/manual | Admin manual override of attendance record |
| GET /api/leads | List leads with filters (stage, source, assigned to) |
| POST /api/leads | Create new lead |
| PATCH /api/leads/:id/convert | Convert lead to client |
| GET /api/clients | List all clients |
| GET /api/projects | List projects (filtered by role) |
| POST /api/projects | Create project |
| GET /api/tasks?projectId= | List tasks — with filters |
| POST /api/tasks | Create task |
| POST /api/timelog | Log time against task |
| POST /api/quotes | Create quote |
| POST /api/quotes/:id/send | Email quote to client |
| PATCH /api/quotes/:id/accept | Client accepts quote |
| POST /api/invoices | Create invoice |
| POST /api/invoices/:id/send | Email invoice to client |
| POST /api/payments/webhook | Razorpay / Stripe payment confirmation webhook |
| GET /api/tickets | List support tickets |
| POST /api/tickets | Create ticket |
| POST /api/tickets/:id/reply | Add reply to ticket |
| GET /api/reports/sales | Sales report with date range filters |
| GET /api/reports/finance | Finance report |
| GET /api/reports/attendance | Attendance report |

# 6. Core MongoDB Schemas

## User / Employee

{ employeeId: String (EMP-2026-001), name: String, email: String (unique), passwordHash: String, role: Enum [admin, manager, employee, client], department: ObjectId → Department, designation: String, reportingTo: ObjectId → User, phone: String, address: Object, avatar: String (S3 URL), documents: [{ name, url, type }], faceDescriptor: [Number] (128 floats), faceEnrolled: Boolean, leaveBalance: { casual, sick, earned }, status: Enum [active, inactive, notice_period, terminated], joinDate: Date, createdAt: Date }

## Attendance

{ employeeId: ObjectId → User, date: Date, checkIn: Date, checkOut: Date, totalHours: Number, status: Enum [present, absent, late, half-day, leave], matchConfidence: Number, markedBy: Enum [face, manual], location: { lat, lng }, ip: String, note: String }

## Lead

{ company: String, contact: { name, email, phone }, source: Enum [website, referral, cold-call, linkedin, ...], stage: Enum [new, contacted, qualified, proposal, won, lost], estimatedValue: Number, assignedTo: ObjectId → User, lostReason: String, activities: [{ type, note, date, by }], convertedAt: Date, clientId: ObjectId → Client (after conversion) }

## Project

{ name: String, clientId: ObjectId → Client, manager: ObjectId → User, team: [ObjectId → User], status: Enum [planning, in-progress, review, completed, on-hold], startDate: Date, endDate: Date, budget: { estimated, actual }, milestones: [{ title, dueDate, status }], tags: [String] }

## Invoice

{ invoiceNumber: String (INV-2026-001), clientId: ObjectId → Client, projectId: ObjectId → Project, items: [{ description, qty, rate, tax, amount }], subtotal: Number, taxTotal: Number, discount: Number, total: Number, paidAmount: Number, status: Enum [draft, sent, partial, paid, overdue, cancelled], dueDate: Date, payments: [{ amount, date, method, transactionId }] }

# 7. Phase-wise Build Plan

| Phase 1 | Foundation — Auth, User roles, Employee registration, Dashboard skeleton |
| --- | --- |

| Phase 2 | Core CRM — Lead management, Client management, Contact management |
| --- | --- |

| Phase 3 | Projects & Work — Project management, Task management, Time tracking |
| --- | --- |

| Phase 4 | Face Attendance — Face enrolment, Daily check-in/out, Attendance admin panel |
| --- | --- |

| Phase 5 | Sales & Finance — Proposals, Invoices, Contracts, Payment gateway integration |
| --- | --- |

| Phase 6 | Operations — Support tickets, Communication hub, HR (leave, payroll) |
| --- | --- |

| Phase 7 | Intelligence — Reports & analytics, Document management, Notifications |
| --- | --- |

| Phase 8 | Polish & Deploy — Settings, Client portal, Security hardening, Docker, NGINX, CI/CD |
| --- | --- |

Estimated total build time: 4–6 months for a team of 2–3 full-stack developers.

# 8. Security Checklist

| Area | Implementation |
| --- | --- |
| Authentication | JWT (short-lived 15min) + HTTP-only refresh token cookie |
| Passwords | bcrypt with salt rounds ≥ 12 |
| Authorization | Role + permission check middleware on every protected route |
| Input Validation | Joi / Zod validation on all API inputs — reject invalid early |
| NoSQL Injection | mongo-sanitize strips $ and . from request bodies |
| Rate Limiting | express-rate-limit on auth routes (5 attempts / 15 min) |
| Headers | Helmet.js sets security headers — CSP, HSTS, X-Frame-Options |
| CORS | Strict origin whitelist — only frontend domain allowed |
| File Uploads | Validate MIME type + file size limit — store on S3, never local server |
| Face Data | Descriptor vectors encrypted at rest — never store raw face images |
| HTTPS | Enforced via NGINX — HTTP redirected to HTTPS |
| Audit Log | All destructive actions (delete, override, role change) logged with actor + timestamp |
| Environment Secrets | .env excluded from git — secrets managed via environment variables |
| Dependency Audit | npm audit run in CI/CD pipeline — no high/critical vulnerabilities shipped |

# 9. Deployment Architecture

| Layer | Technology |
| --- | --- |
| Cloud Provider | AWS EC2 / DigitalOcean Droplet (Ubuntu 22.04) |
| Web Server | NGINX — reverse proxy, SSL termination, static file serving |
| App Server | Node.js via PM2 — cluster mode, auto-restart on crash |
| Database | MongoDB Atlas (managed cloud) or self-hosted MongoDB with replication |
| File Storage | AWS S3 with CloudFront CDN for fast file delivery |
| Email | SendGrid or AWS SES for transactional email |
| SSL Certificate | Let's Encrypt via Certbot — auto-renewed |
| Containerisation | Docker + Docker Compose for local and staging environments |
| CI/CD | GitHub Actions — run tests, build, deploy on merge to main |
| Monitoring | PM2 logs + optional Sentry for error tracking |
| Backups | MongoDB Atlas auto-backup daily — retain 7 days |

Document prepared for: IT Company CRM — MERN Stack Project

Total Modules: 19  |  Estimated Build: 4–6 months  |  Version 1.0  |  March 2026